OSAURUS

Universal File Reader &

Performance Implementation Plan

April 12, 2026

From 60 formats to 200+  ·  4 phases  ·  14 weeks  ·  ~560 hours

Archives · Drilling · Geoscience · CAD · Scientific · Media · Databases

# Executive Summary

This implementation plan transforms Osaurus from a 60-format document reader into a universal file understanding engine capable of parsing 200+ file formats across 8 domains: documents, archives, geoscience/drilling, geospatial, scientific data, media, databases, and engineering. It simultaneously addresses every performance bottleneck identified in the source code audit.

The plan is organized into 4 phases over 14 weeks, with each phase delivering shippable value. Phase 1 (Performance) unblocks everything else by fixing the critical bugs and bottlenecks. Phases 2–4 progressively expand file format coverage from common office/archive formats through specialized drilling industry formats to exotic scientific and engineering data.

| Phase | Focus | Duration | Formats | Effort |
| --- | --- | --- | --- | --- |
| Phase 1 | Performance & Foundation | 3 weeks | — | ~120 hrs |
| Phase 2 | Universal File Reader Core | 4 weeks | +80 formats | ~160 hrs |
| Phase 3 | Drilling, Mining & Geoscience | 4 weeks | +45 formats | ~160 hrs |
| Phase 4 | Scientific, Engineering & Exotic | 3 weeks | +35 formats | ~120 hrs |

# Architecture: The Universal Parser Registry

Today, DocumentParser.swift is a 255-line monolith with a switch statement that routes file extensions to hardcoded parse functions. This cannot scale to 200+ formats. The new architecture introduces a protocol-based parser registry that makes adding a format a single-file, zero-config operation.

## Core Protocol

public protocol FileFormatParser: Sendable {

/// Unique identifier, e.g. "las", "zip", "shp"

static var formatId: String { get }

/// File extensions this parser handles

static var extensions: Set<String> { get }

/// UTTypes for the file-open panel

static var utTypes: [UTType] { get }

/// MIME types for clipboard/drag-drop detection

static var mimeTypes: Set<String> { get }

/// Human-readable category for UI grouping

static var category: FormatCategory { get }

/// Parse a file URL into one or more Attachments

func parse(url: URL, options: ParseOptions) async throws -> [Attachment]

}

Every new format is a single struct conforming to FileFormatParser. The ParserRegistry auto-discovers parsers at startup using Swift’s runtime reflection, so adding a parser requires zero changes to any other file.

## Parser Registry

public final class ParserRegistry: @unchecked Sendable {

static let shared = ParserRegistry()

private var byExtension: [String: any FileFormatParser.Type] = [:]

private var byMime: [String: any FileFormatParser.Type] = [:]

func register<P: FileFormatParser>(_ parser: P.Type)

func parser(for url: URL) -> (any FileFormatParser)?

func parser(forMime: String) -> (any FileFormatParser)?

var allSupportedUTTypes: [UTType]

}

The existing DocumentParser.swift becomes a thin facade that delegates to ParserRegistry, preserving backward compatibility with all call sites.

## Attachment Model Extension

The current Attachment.Kind enum supports only .image(Data) and .document(filename, content, fileSize). For structured data (drill logs, spreadsheets, databases), we add a third case:

case structured(filename: String, content: String, metadata: [String: String], fileSize: Int)

The metadata dictionary carries format-specific context (e.g., "wells": "3", "depthUnit": "meters") that the LLM system prompt can reference for richer understanding.

## File Layout in OsaurusCore

Sources/

Parsers/

FileFormatParser.swift          ← Protocol + Registry

ParseOptions.swift              ← Shared config (maxSize, encoding hints)

FormatCategory.swift            ← UI grouping enum

Core/                           ← Phase 2 parsers

ArchiveParser.swift           ← ZIP, TAR, GZ, 7Z, RAR, ZSTD, etc.

SpreadsheetParser.swift       ← XLSX, XLS, ODS, Numbers

EbookParser.swift             ← EPUB, MOBI, FB2

PresentationParser.swift      ← PPTX, ODP, KEY

EmailParser.swift             ← EML, MBOX, PST

ImageMetadataParser.swift     ← EXIF, RAW, SVG, DICOM

AudioVideoParser.swift        ← MP3/WAV/MP4 metadata, subtitles

DatabaseParser.swift          ← SQLite, DuckDB, Parquet, Arrow

Geo/                            ← Phase 3 parsers

LASParser.swift               ← LAS 2.0/3.0 well logs

DLISParser.swift              ← DLIS/LIS wireline logs

ShapefileParser.swift         ← SHP/SHX/DBF

GeoJSONParser.swift           ← GeoJSON, TopoJSON

GeoPackageParser.swift        ← GPKG (SQLite-based)

BlockModelParser.swift        ← Datamine, Vulcan, Surpac CSV

DrillholeParser.swift         ← Collar/Survey/Assay CSV/XLSX

SEGYParser.swift              ← SEG-Y seismic data

MiningReportParser.swift      ← JORC/NI 43-101 table extraction

AcQuireParser.swift           ← acQuire database export formats

LeapfrogParser.swift          ← Leapfrog Geo mesh/model exports

OMFParser.swift               ← Open Mining Format

GeoTIFFParser.swift           ← GeoTIFF raster + metadata

Scientific/                     ← Phase 4 parsers

NetCDFParser.swift            ← NetCDF climate/ocean data

HDF5Parser.swift              ← HDF5 scientific datasets

FITSParser.swift              ← FITS astronomical images

CADParser.swift               ← DXF, STEP, STL, OBJ

ProtobufParser.swift          ← Protocol Buffers (with .proto)

WASMParser.swift              ← WebAssembly text format

JupyterParser.swift           ← .ipynb notebooks

# Phase 1: Performance & Foundation (Weeks 1–3)

Every performance issue from the audit, plus the architectural foundation for the universal parser system. This phase ships independently and makes the app measurably faster.

## 1.1 Critical Bug Fixes (Week 1)

SQLite Null Safety

Fix all sqlite3_column_text() calls in MemoryDatabase.swift to use the safe .map pattern. Affects ~40 call sites across 6 read functions (readMemoryEntry, readPendingSignal, readSummary, readConversationChunk, readGraphNode, readGraphEdge).

- Replace: String(cString: sqlite3_column_text(stmt, N))

- With: sqlite3_column_text(stmt, N).map { String(cString: $0) } ?? ""

- Effort: 4 hours. Test: unit tests asserting NULL column handling.

Actor Race Condition in MemoryService

Group all dictionary mutations in recordConversationTurn() into a single synchronous helper method that executes without any await points between reads and writes.

- Create private func updateSessionState(...) -> (previousConversation: String?, taskToCancel: Task?)

- Move all summaryTasks/activeConversation/conversationSessionDates mutations into it

- Effort: 3 hours. Test: concurrent recordConversationTurn calls with Task.yield().

Transaction Rollback Logging

Replace try? executeRaw("ROLLBACK") with a do/catch that logs at .error level. Add corruption detection: if rollback fails, set a "corrupted" flag that triggers database rebuild on next launch.

- Effort: 2 hours.

## 1.2 Database Performance (Week 1–2)

Add Missing Indexes

Create migration V4 in MemoryDatabase.swift adding 4 composite indexes:

- idx_entries_agent_status_accessed ON memory_entries(agent_id, status, last_accessed DESC, access_count ASC)

- idx_summaries_agent_conv ON conversation_summaries(agent_id, conversation_id, conversation_at DESC)

- idx_chunks_conv_created ON conversation_chunks(conversation_id, created_at DESC)

- idx_pending_status ON pending_signals(status, created_at)

- Effort: 3 hours. Verify with EXPLAIN QUERY PLAN on the 5 slowest queries.

Statement Cache Eviction

Add LRU eviction to cachedStatements with a 64-entry limit. Track access order in a linked list. Finalize evicted statements with sqlite3_finalize().

- Effort: 2 hours.

WAL Mode Enforcement

Explicitly set PRAGMA journal_mode=WAL on database open if not already set. This enables concurrent readers during writes (critical for memory search during conversation).

- Effort: 1 hour.

## 1.3 View Rendering Performance (Week 2)

ChatSession @Published Consolidation

Split ChatSession’s 15+ @Published properties into 3 published state structs:

- ChatStreamState: isStreaming, lastStreamError, streamingTurnId

- ChatInputState: input, pendingAttachments, pendingSecretPrompt

- ChatModelState: selectedModel, pickerItems, activeModelOptions

Each struct publishes independently. A keystroke only invalidates ChatInputState, not the entire view tree.

- Effort: 6 hours. Impact: ~70% fewer view invalidations during typing.

FloatingInputCard Refactor

Replace the 31-parameter init with 3 grouped structs: InputBindings, ActionCallbacks, DisplayConfig. Extract AttachmentBar and ModelSelector as independent sub-views.

- Effort: 4 hours.

AnimatedOrb Lifecycle

Add onAppear/onDisappear hooks. Stop Metal shader animation when the orb scrolls off-screen. Resume on reappear. Add 5-second idle timeout.

- Effort: 2 hours. Impact: measurable GPU savings, especially with multiple chat windows.

NativeMarkdownView Height Debounce

During streaming, debounce height measurement to every 100ms or every 50 characters, whichever comes first. Cache segment heights between measurements.

- Effort: 3 hours.

## 1.4 Context Cache & Token Estimation (Week 2–3)

Bounded LRU Context Cache

Replace the unbounded dictionary in MemoryContextAssembler with a 100-entry LRU cache. Track access order. Evict least-recently-used on insert when at capacity.

- Effort: 3 hours.

Shared TokenCounter Service

Create TokenCounter actor that wraps the swift-transformers tokenizer. Lazy-load the tokenizer for the active model. Provide both exact count and fast estimate (using model-specific chars-per-token ratio calibrated on first 100 messages). Replace all total/4 heuristics.

- Effort: 8 hours. Impact: accurate context window budgeting, proper truncation.

## 1.5 Concurrency & Error Handling (Week 3)

Eliminate nonisolated(unsafe)

Audit all 11 files using nonisolated(unsafe). For each, restructure data flow: pass state through function parameters, use AsyncStream for callbacks, or extract the unsafe field into a standalone Sendable wrapper with a lock.

- Priority files: WorkEngine (delegate pattern → Combine subject), ScheduleManager (timer → Task-based), WatcherManager (FSEventStream → actor-isolated wrapper).

- Effort: 12 hours across 11 files.

Typed Error Enums

Replace NSError with typed enums in MLXService, RemoteProviderService, ChatEngine, and SandboxManager. Define: MLXServiceError, ProviderError, ChatError, SandboxError. Each conforms to LocalizedError.

- Effort: 6 hours.

ChatEngine Deadlock Prevention

Move the await MainActor.run { RemoteProviderManager.shared.connectedServices() } call out of the stream producer. Fetch services before creating AsyncThrowingStream and pass as parameter.

- Effort: 2 hours.

## 1.6 Parser Registry Foundation (Week 3)

Implement FileFormatParser protocol, ParserRegistry, FormatCategory enum, and ParseOptions. Migrate existing parsers (plaintext, PDF, DOCX, RTF, HTML) to the new protocol. DocumentParser.swift becomes a thin facade delegating to ParserRegistry.

- Effort: 10 hours. Zero behavior change — all existing call sites continue to work.

## Phase 1 Deliverables

- All critical audit bugs fixed (SQLite null, actor race, rollback)

- 4 new database indexes, WAL mode, statement cache eviction

- ~70% fewer view invalidations during typing

- Accurate token counting via real tokenizer

- Zero nonisolated(unsafe) remaining

- Parser registry ready for Phase 2 format expansion

# Phase 2: Universal File Reader Core (Weeks 4–7)

Expand from 60 formats to 140+ by implementing parsers for every common file category. Each parser is a single Swift file conforming to FileFormatParser.

## 2.1 Archives & Compression (Week 4)

Implement ArchiveParser as a meta-parser that decompresses/extracts, then recursively delegates contained files back to ParserRegistry. This means a ZIP containing a PDF containing text just works.

Formats

| Format | Extensions | Implementation | Effort |
| --- | --- | --- | --- |
| ZIP | .zip | Foundation’s Archive API or libarchive via C interop | 3h |
| TAR / TAR.GZ / TAR.BZ2 / TAR.XZ | .tar, .gz, .bz2, .xz | libarchive C binding (single unified API) | 4h |
| 7-Zip | .7z | lib7zip C binding or p7zip CLI fallback | 3h |
| RAR | .rar | unrar CLI in sandbox | 2h |
| Zstandard | .zst, .zstd | libzstd C binding (Facebook’s compressor) | 2h |
| LZ4 | .lz4 | liblz4 C binding | 1h |
| Brotli | .br | libbrotli C binding | 1h |
| ISO 9660 | .iso | libarchive handles this | 1h |
| DMG (read-only) | .dmg | hdiutil attach -readonly in sandbox | 2h |
| Cabinet | .cab | libarchive handles this | 1h |

Recursive Extraction Strategy

Archives are extracted to a temporary directory. Each contained file is parsed via ParserRegistry. Results are concatenated with path-preserving headers. Depth limit: 3 levels (prevents zip bombs). Size limit: 500MB uncompressed total. File count limit: 1000 files.

- Zip bomb detection: check compression ratio > 100:1 and abort

- Symlink following disabled inside archives

- Total effort for archive subsystem: ~20 hours

## 2.2 Office & Business Documents (Week 4–5)

| Format | Extensions | Implementation | Effort |
| --- | --- | --- | --- |
| XLSX / XLS | .xlsx, .xls | CoreXLSX (pure Swift, already in ecosystem) for XLSX; xlsxwriter for XLS via sandbox Python | 6h |
| PPTX / PPT | .pptx, .ppt | Unzip + XML parsing for PPTX (slide text + notes); NSAttributedString for PPT | 5h |
| ODS / ODP / ODT | .ods, .odp, .odt | Unzip + XML (OpenDocument is ZIP of XML, same pattern as OOXML) | 4h |
| Numbers / Pages / Keynote | .numbers, .pages, .key | iWork formats are Snappy-compressed Protobuf in a ZIP; use Apple’s UTType + IWA parser | 6h |
| EPUB | .epub | Unzip + XHTML extraction + TOC parsing from content.opf | 3h |
| MOBI / AZW3 | .mobi, .azw3 | Header parsing + PalmDoc decompression + HTML extraction | 4h |
| EML / MSG | .eml, .msg | RFC 2822 parser for EML; CFBF parser for MSG (Outlook compound file) | 5h |
| MBOX | .mbox | Stream parser splitting on From_ lines, delegating each message to EML parser | 2h |
| vCard / vCal | .vcf, .vcs, .ics | Text parsing with structured field extraction | 2h |
| Markdown variants | .rst, .adoc, .org, .tex | Regex-based structure extraction; LaTeX math to Unicode | 3h |

## 2.3 Data & Database Formats (Week 5–6)

| Format | Extensions | Implementation | Effort |
| --- | --- | --- | --- |
| SQLite | .sqlite, .db, .sqlite3 | Direct sqlite3 API: schema dump + sample rows (LIMIT 100) per table | 3h |
| DuckDB | .duckdb | DuckDB C API via Swift interop; schema + row samples | 4h |
| Apache Parquet | .parquet | C++ Arrow library via Swift bridge; read schema + first N rows | 5h |
| Apache Arrow IPC | .arrow, .feather | Same Arrow bridge; zero-copy column read | 3h |
| Apache Avro | .avro | Schema extraction from header + sample records | 3h |
| CSV / TSV (enhanced) | .csv, .tsv | Upgrade: auto-detect delimiter, encoding, header row; extract schema + stats | 3h |
| JSON Lines | .jsonl, .ndjson | Stream parse first 100 lines; infer schema from union of keys | 2h |
| Protocol Buffers | .proto, .pb | Parse .proto for schema; binary .pb needs .proto alongside | 3h |
| MessagePack | .msgpack | Pure Swift decoder; present as JSON equivalent | 2h |
| BSON | .bson | MongoDB dump format; decode documents, present as JSON | 2h |
| Property Lists | .plist | Foundation PropertyListSerialization (already available) | 1h |

## 2.4 Media Metadata (Week 6–7)

| Format | Extensions | Implementation | Effort |
| --- | --- | --- | --- |
| EXIF / IPTC / XMP | All image types | CGImageSource metadata extraction; GPS, camera, lens, date, copyright | 3h |
| RAW Photos | .cr2, .nef, .arw, .dng, .orf, .rw2 | CoreImage CIRAWFilter for thumbnail + CGImageSource for metadata | 4h |
| SVG | .svg | XML parse; extract text, dimensions, layer names, embedded metadata | 2h |
| DICOM Medical | .dcm, .dicom | Header tag parsing (no pixel data); patient/study/series metadata | 4h |
| MP3 / FLAC / AAC | .mp3, .flac, .m4a, .aac, .ogg | AVAsset metadata; ID3v2 tags (title, artist, album, lyrics) | 3h |
| MP4 / MOV / AVI | .mp4, .mov, .avi, .mkv, .webm | AVAsset: duration, codecs, chapters, metadata, subtitle tracks | 3h |
| Subtitles | .srt, .vtt, .ass, .ssa, .sub | Text parse into timestamped transcript format | 2h |
| Font files | .ttf, .otf, .woff, .woff2 | CTFont metadata: family, style, glyph count, supported scripts | 2h |
| 3D Models | .obj, .stl, .ply, .glb, .gltf, .usdz | SceneKit/ModelIO for vertex count, material names, dimensions | 4h |

## Phase 2 Deliverables

- ArchiveParser with recursive extraction (ZIP, TAR, 7Z, RAR, ZSTD, LZ4, Brotli, ISO, DMG, CAB)

- Full office suite (XLSX, PPTX, ODS, Numbers/Pages/Keynote, EPUB, MOBI, EML/MSG/MBOX)

- Database and data formats (SQLite, DuckDB, Parquet, Arrow, Avro, JSONL, Protobuf, MessagePack)

- Media metadata extraction for images, audio, video, 3D models, fonts

- All parsers tested with real-world sample files; integration tests for archive recursion

# Phase 3: Drilling, Mining & Geoscience (Weeks 8–11)

Full industry coverage for the mining and exploration sector. Every format a geologist, drillhole database manager, or mine planner encounters daily.

## 3.1 Well Log Formats (Week 8)

LAS 2.0 / 3.0 (Log ASCII Standard)

The most important format in well logging. A text-based format with header sections (~W, ~C, ~P, ~O, ~A) followed by columnar ASCII data.

- Parse ~VERSION section to detect LAS 2.0 vs 3.0

- Extract well info: well name, company, location (lat/lon), KB elevation, total depth, date

- Parse ~CURVE section: mnemonic, unit, API code, description for each log curve

- Read ~ASCII data: depth-indexed rows with gamma ray, resistivity, density, neutron, caliper, etc.

- Output: structured summary + first/last 50 rows + curve statistics (min/max/mean/null%)

- Handle: wrapped mode (LAS 2.0), multi-dimensional arrays (LAS 3.0), null value detection (-999.25)

- Effort: 10 hours. Pure Swift text parsing — no external dependencies.

DLIS (Digital Log Interchange Standard)

Binary format (RP66v1/v2) used for high-resolution wireline and MWD/LWD data. Much more complex than LAS.

- Parse Storage Unit Label (80 bytes: ID, sequence, DLIS version)

- Read Logical Records: EFLR (Explicitly Formatted) and IFLR (Implicitly Formatted)

- Extract: ORIGIN (well/field/company), CHANNEL (curve definitions), FRAME (data frames)

- Handle: multi-dimensional channels, representation codes (FSINGL, FDOUBL, UNORM, etc.)

- Output: well header + channel inventory + sample data summary

- Effort: 16 hours. Binary parsing with big-endian/little-endian handling.

LIS (Log Information Standard)

Legacy binary format predating DLIS. Still common in historical data archives.

- Parse Physical/Logical Record Headers

- Extract: File Header, Well Site Data, Tool String Info, curve data

- Effort: 8 hours. Simpler binary structure than DLIS but less documented.

## 3.2 Drillhole Database Formats (Week 9)

Standard Drillhole Tables (Collar/Survey/Assay/Lithology)

Most drilling data lives in CSV or XLSX tables with conventional column naming. The parser auto-detects table type from column headers.

- Collar: HoleID, Easting/X, Northing/Y, Elevation/Z, MaxDepth/EOH, Azimuth, Dip

- Survey: HoleID, Depth, Azimuth/Azi, Dip/Inclination

- Assay: HoleID, From, To, Au_ppm, Ag_ppm, Cu_pct (variable analyte columns)

- Lithology: HoleID, From, To, LithCode, Description, Color, Hardness

- Auto-detect: column name matching with fuzzy logic ("HOLE_ID" = "HoleID" = "hole_id" = "DrillholeNo")

- Output: table type identification, hole count, depth range, key statistics per analyte

- Effort: 8 hours.

acQuire Export Formats

acQuire is the dominant drilling database in Australian and African mining. Exports as structured CSV bundles or Access databases.

- Parse acQuire CSV bundles: header rows with metadata, multi-table exports

- Parse acQuire MDB/ACCDB exports: use mdbtools CLI in sandbox for Access databases

- Handle: custom field schemas, QA/QC tables, sample dispatch records

- Effort: 6 hours.

Datamine / Vulcan / Surpac / Deswik Exports

Mining software typically exports drillhole data as CSV with proprietary column conventions or as binary block model files.

- Datamine: .dm files (fixed-width binary) → extract table schema + sample rows

- Vulcan/Surpac: ISIS/Vulcan .isis database files → schema dump

- Deswik: .dxf overlays + CSV scheduling data

- Common: detect software origin from file headers/magic bytes; extract what’s readable as text

- Effort: 10 hours total.

## 3.3 Geospatial Formats (Week 10)

Shapefile (.shp/.shx/.dbf)

The most common GIS vector format. A shapefile is actually 3–6 files that must be read together.

- .shp: geometry (points, polylines, polygons) with header defining shape type and bounding box

- .shx: spatial index (offsets into .shp)

- .dbf: dBASE attribute table with column definitions and row data

- .prj: coordinate system (WKT format)

- Output: shape type, feature count, bounding box, coordinate system, attribute schema + sample rows

- Effort: 8 hours. Pure Swift binary parsing (well-documented format).

GeoJSON / TopoJSON / KML / KMZ / GPX

- GeoJSON: standard JSON → extract feature count, geometry types, property keys, bounding box

- KML/KMZ: XML/ZIP+XML → extract placemarks, paths, descriptions, embedded images

- GPX: XML → extract waypoints, tracks, routes with timestamps and elevation

- Effort: 6 hours total.

GeoPackage (.gpkg)

SQLite-based OGC standard replacing shapefiles. Gaining rapid adoption in mining.

- Open as SQLite database; query gpkg_contents, gpkg_geometry_columns

- Extract: layer inventory, geometry types, feature counts, SRS, tile matrices

- Effort: 3 hours (leverages existing SQLite parser).

GeoTIFF / COG (Cloud-Optimized GeoTIFF)

- Parse TIFF/BigTIFF headers for geo-metadata (GeoKeys, ModelTiePoint, ModelPixelScale)

- Extract: CRS, bounding box, resolution, band count, nodata values, statistics

- Render thumbnail at reduced resolution for visual preview

- Effort: 6 hours.

## 3.4 Seismic & Geophysical (Week 10–11)

SEG-Y (Seismic)

Standard seismic data format used across oil/gas and mining exploration.

- Parse 3200-byte EBCDIC text header (survey metadata)

- Parse 400-byte binary file header (sample format, trace count, sample interval)

- Read trace headers: CDP, shotpoint, X/Y coordinates, elevation, recording delay

- Output: survey summary, trace count, sample rate, coordinate range, amplitude statistics

- Handle: IEEE vs IBM floating point, Rev 0 vs Rev 1 vs Rev 2

- Effort: 10 hours.

Open Mining Format (OMF)

Emerging open standard for 3D mining/geological models. JSON schema + binary arrays in a ZIP.

- Unzip → parse project.json for model inventory

- Extract: surfaces, volumes, block models, line sets, point sets with attribute names

- Effort: 5 hours.

Block Model Formats

- CSV block models: detect from column patterns (XC/YC/ZC/XINC/YINC/ZINC/grade columns)

- Datamine block models: .dm binary with block definitions + grade attributes

- Leapfrog block models: exported as CSV with regularized grid coordinates

- Output: model dimensions, block size, grade statistics by attribute, volume estimate

- Effort: 6 hours.

## 3.5 Mining Report Standards (Week 11)

JORC / NI 43-101 / SAMREC Table Extraction

Mining technical reports follow standard table formats (JORC Table 1, NI 43-101 Table 14.1–14.3). These are typically in DOCX or PDF.

- Detect report standard from keywords and table structure

- Extract: resource/reserve classification tables, cut-off grade, tonnage, grade, contained metal

- Parse: QA/QC summary tables, sample preparation protocols, bulk density data

- Output: structured resource estimate with classification breakdown

- Effort: 8 hours. Builds on existing PDF/DOCX parsers.

## Phase 3 Deliverables

- LAS 2.0/3.0, DLIS, LIS well log parsers with structured metadata output

- Auto-detecting drillhole table parser (collar/survey/assay/lithology)

- acQuire, Datamine, Vulcan, Surpac, Deswik export reading

- Full GIS: Shapefile, GeoJSON, KML/KMZ, GPX, GeoPackage, GeoTIFF

- Seismic (SEG-Y), OMF, block models

- Mining report standard detection and table extraction (JORC/NI 43-101)

# Phase 4: Scientific, Engineering & Exotic (Weeks 12–14)

The long tail: formats from scientific computing, engineering CAD, astronomy, climate science, and niche technical domains.

## 4.1 Scientific Data (Week 12)

| Format | Extensions | Implementation | Effort |
| --- | --- | --- | --- |
| NetCDF | .nc, .nc4, .cdf | C library via Swift interop; extract dimensions, variables, global attributes, coordinate ranges | 6h |
| HDF5 | .h5, .hdf5, .he5 | C library via Swift interop; traverse group hierarchy, dataset shapes, attribute metadata | 6h |
| FITS | .fits, .fit, .fts | Pure Swift header parsing (2880-byte blocks); extract HDU inventory, WCS coordinates, keywords | 4h |
| MATLAB | .mat | v5 format: header + compressed data elements; extract variable names, types, dimensions | 4h |
| ROOT (CERN) | .root | TFile header parsing; extract TTree names, branch structures, entry counts | 4h |
| Jupyter Notebooks | .ipynb | JSON with cell arrays; extract code cells, markdown cells, output text/images | 2h |
| R Data | .rds, .rda, .RData | Header parsing + gzip decomposition; extract object names and types | 3h |

## 4.2 CAD & Engineering (Week 13)

| Format | Extensions | Implementation | Effort |
| --- | --- | --- | --- |
| DXF | .dxf | Text-based: parse HEADER, TABLES (layers), ENTITIES (lines, arcs, text, dimensions) | 6h |
| STEP / IGES | .stp, .step, .igs, .iges | Text-based: extract PRODUCT/SHAPE_REPRESENTATION entities; part names, assembly tree | 5h |
| STL | .stl | ASCII or binary; extract triangle count, bounding box, estimated volume | 2h |
| IFC (BIM) | .ifc | STEP-based; extract building elements, spaces, properties, material assignments | 6h |
| Gerber / Excellon | .gbr, .drl | PCB manufacturing; extract layer count, board outline, drill sizes | 3h |
| GDSII | .gds, .gds2 | IC layout binary; extract cell hierarchy, layer count, bounding box | 4h |
| SPICE Netlist | .sp, .cir, .net | Text parse: extract components, nodes, subcircuits, simulation directives | 2h |
| G-code | .gcode, .nc, .ngc | CNC/3D print; extract tool paths, layer count, estimated dimensions, material volume | 2h |

## 4.3 Exotic & System Formats (Week 14)

| Format | Extensions | Implementation | Effort |
| --- | --- | --- | --- |
| macOS Disk Image | .dmg, .sparsebundle | hdiutil info for volume metadata; delegate contents to ArchiveParser | 2h |
| Windows Registry | .reg | Text parse: extract keys, values, types | 1h |
| Mach-O / ELF | executables, .dylib, .so | Header parsing: architecture, load commands, symbol count, linked libs | 3h |
| PE (Windows) | .exe, .dll | DOS/PE header: architecture, import/export tables, resources, version info | 3h |
| SQLite WAL/Journal | .wal, .journal | Detect and report database state; suggest recovery | 1h |
| Core Data | .sqlite (+ .mom) | Schema extraction from Z_PRIMARYKEY + Z_MODELCACHE tables | 2h |
| Bitcoin Blockchain | .dat | Parse block headers: height, timestamp, transaction count, difficulty | 3h |
| WARC (Web Archive) | .warc, .warc.gz | HTTP response extraction from web crawl archives | 3h |
| PCAP | .pcap, .pcapng | Network capture: packet count, protocol distribution, IP pairs, timeline | 3h |
| Systemd Journal | .journal | Binary log format: extract log entries with timestamps and units | 2h |

# Security Hardening (Threaded Throughout)

These fixes from the audit are integrated into the relevant phases rather than deferred:

## Integrated into Phase 1

- Store DeviceKey ID and Counter in Keychain (not UserDefaults) — 2 hours

- Add certificate pinning for relay WebSocket — 3 hours

- Add auth failure rate limiting (5/min per IP) — 2 hours

- Increase software Device ID entropy to 128 bits — 30 minutes

## Integrated into Phase 2 (Plugin Security)

- Validate shell metacharacters in sandbox setup commands — 3 hours

- Sanitize plugin HTTP headers (reject Authorization/Host/Cookie override) — 2 hours

- Fix SSRF IPv6 loopback bypass (proper IP parsing) — 3 hours

- Quote working directory in all shell commands — 2 hours

- Validate resolved paths after symlink resolution in plugin seeding — 2 hours

- Check HTTP response size incrementally during download (not after) — 2 hours

## Integrated into Phase 3

- Pin Dockerfile to specific Alpine version + digest — 30 minutes

- Version-pin apk package dependencies in sandbox — 1 hour

- Add plugin audit logging for all HostAPI calls — 4 hours

# Build & CI Improvements (Threaded Throughout)

## Phase 1

- Add error_exit() function to all build scripts with descriptive messages

- Re-enable SwiftLint rules: line_length 120/160, type_body_length 300/500, function_parameter_count 6/10, cyclomatic_complexity 10/20

- Raise ShellCheck to --severity=error with --enable=require-variable-braces

- Add file existence validation before cp in Makefile

## Phase 2

- Create self-hosted Apple Silicon CI runner for GPU tests (un-skip KVCacheStoreTests and MLXGenerationEngineTests)

- Add parser integration test suite: 1 real-world sample file per supported format

- Add accessibility audit CI step using Xcode’s Accessibility Inspector export

## Phase 3–4

- Add UI test suite: input field, send button, model selector, sidebar navigation

- Performance regression CI: track token/s, memory peak, and view invalidation count per build

# Consolidated Timeline

| Week | Deliverables | Phase | Phase Color |
| --- | --- | --- | --- |
| Week 1 | SQLite null fixes, actor race condition, rollback logging, database indexes | Phase 1 |  |
| Week 2 | View rendering (@Published consolidation, FloatingInputCard, AnimatedOrb, markdown debounce) | Phase 1 |  |
| Week 3 | Token counter, nonisolated(unsafe) elimination, typed errors, parser registry foundation | Phase 1 |  |
| Week 4 | Archive system (ZIP, TAR, 7Z, RAR, ZSTD, LZ4, Brotli, ISO, DMG, CAB) | Phase 2 |  |
| Week 5 | Office documents (XLSX, PPTX, ODS, iWork, EPUB, MOBI, email formats) | Phase 2 |  |
| Week 6 | Data formats (SQLite, DuckDB, Parquet, Arrow, Avro, JSONL, Protobuf, BSON) | Phase 2 |  |
| Week 7 | Media metadata (EXIF, RAW, SVG, DICOM, audio/video, subtitles, 3D, fonts) | Phase 2 |  |
| Week 8 | Well logs (LAS 2.0/3.0, DLIS, LIS) — full wireline/MWD support | Phase 3 |  |
| Week 9 | Drillhole databases (collar/survey/assay, acQuire, Datamine, Vulcan, Deswik) | Phase 3 |  |
| Week 10 | Geospatial (Shapefile, GeoJSON, KML, GPX, GeoPackage, GeoTIFF, SEG-Y) | Phase 3 |  |
| Week 11 | OMF, block models, JORC/NI 43-101 table extraction, integration testing | Phase 3 |  |
| Week 12 | Scientific (NetCDF, HDF5, FITS, MATLAB, ROOT, Jupyter, R data) | Phase 4 |  |
| Week 13 | CAD/Engineering (DXF, STEP, STL, IFC, Gerber, GDSII, SPICE, G-code) | Phase 4 |  |
| Week 14 | Exotic (Mach-O, PE, WARC, PCAP, blockchain, system formats) + final polish | Phase 4 |  |

# Effort Summary

| Category | Estimated Hours | Phase |
| --- | --- | --- |
| Performance bug fixes | 12 | 1 |
| Database optimization | 6 | 1 |
| View rendering performance | 15 | 1 |
| Token counter + cache | 11 | 1 |
| Concurrency + error handling | 20 | 1 |
| Parser registry foundation | 10 | 1 |
| Security hardening | 24 | 1–3 |
| Archives & compression | 20 | 2 |
| Office & business documents | 40 | 2 |
| Data & database formats | 31 | 2 |
| Media metadata | 27 | 2 |
| Well log formats (LAS/DLIS/LIS) | 34 | 3 |
| Drillhole databases | 24 | 3 |
| Geospatial formats | 23 | 3 |
| Seismic & mining models | 21 | 3 |
| Mining report parsing | 8 | 3 |
| Scientific data formats | 29 | 4 |
| CAD & engineering | 30 | 4 |
| Exotic & system formats | 23 | 4 |
| CI/CD improvements | 16 | 1–4 |
| TOTAL | ~560 hours | 14 weeks |

At a sustainable pace of 40 hours/week with one developer, this is a 14-week plan. With two developers working in parallel (one on performance/architecture, one on parsers), it compresses to approximately 8–9 weeks.